BC Project-1: *title*

Start:  [Date]   End:  [Date]

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Mon |  | Tue |  | Wed |  | Thu |  | Fri | Sat/Sun | | | |
| Week  1 |  | [July] 17 |  | 18 |  | 19 |  | 20 |  | 21 | * Deciding the project title * Structure of app. * Meetups | 22/23 | | |
| Week  2 |  | 24 | * Forming Front-Back end teams * Design of the app * Division of labor * Technologies JS-BS-JQUERY…. | 25 |  | 26 | * Pseudo coding each team * Outline of app | 27 |  | 28 | * Sunday or Sat after class meetups | | 29/30 | |
| Week  3 |  | 31 |  | 1 |  | 2 |  | 3 |  | 4 | * Sunday or Sat after class meetups | | | 5/6 |
| Week  4 |  | 7 | * Working app * Final adjustments | 8 |  | 9 | * Final Day! | 10 |  | 11 | 12/13 | | | |

[Coding meetups]